|  |  |  |  |
| --- | --- | --- | --- |
| **SECTION – A** | | | |
| **Change Request Detail**  **(*to be filled by the requestor*)** | | | |
| **CR No.:** | **CR00038211** | **Request Date** | 20.11.2018 |
| **Application/ Screen Name** | POE LITE | **Functional Area** | Production |
| **Requestor Name** | Vesa Sarja | **Expected Date of Release** | December 2018 |
| **Requesting Site and Facility** | Hyvinkaa / NHE Electrification + MX factory | **Remedy Id** |  |
| **Does the change classify as an emergency change? YES NO** | | | |
| **Request Detail:**  MLU - you can’t see KM numbers fully in handheld device. It is difficult to select right material. As you can see from picture there is 2 times KM781319G... but they are 2 different materials. We should see full KM number.  **Current System:**  **Proposed System:**  The width must be changed for these column.  **Benefits From CR:**   * + Easily visible columns in the screen irrespective of length. | | | |
| ***Requestor Signoff***  **Signature: J-P Hamberg**  **Name and Designation: Juha-Pekka Hamberg**  **Date: 20.11.2018** | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **SECTION – B** | | | |
| **Efforts Estimation (in man days)**  **(***To be filled by the implementation team***)** | | | |
| **Activities** | **Effort (in man days)** | **Planned Start Date** | **Planned End Date** |
| **Requirements Analysis** | 1 | 21.11.2018 | 22.11.2018 |
| **Design** | 0.5 | 22.11.2018 | 22.11.2018 |
| **Development** | 1 | 22.11.2018 | 23.11.2018 |
| **Testing** | 0.5 | 23.11.2018 | 24.11.2018 |
| **Deployment on ITC Quality Server** | 0.5 | 24.11.2018 | 24.11.2018 |
| **Testing on ITC Quality Server** | 0.5 | 24.11.2018 | 24.11.2018 |
| **Deployment on KONE Pre-Production Server & Sanity Testing** | 0.5 | 25.11.2018 | 25.11.2018 |
| **Deployment on KONE Production Server & Sanity Testing** | 0.5 | 25.11.2018 | 25.11.2018 |
| **Documentation** | 0 |  |  |
| **Total Effort & Expected Release Date** | 5 |  |  |
|  | | | |
| **Prepared By** | Abinash Mishra | **Reviewed By** | Subhash Singh |
| **Prepared On** | 1.12.2018 | **Reviewed On** | 1.12.2018 |
| **Signature** |  | **Signature** |  |